|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Distribution of**  **CS2ADMIN: CS2 Course Administration System** | **Week 1** | **Week 2** | **Week 3** | **Week 4** | **Week 5** | **Week 6** | **Week 7** | **Week 8** | **Week 9** |
| **STAGE 1: INITIATION** |  |  |  |  |  |  |  |  |  |
| Introductory meeting with Stakeholder | Week 1 |  |  |  |  |  |  |  |  |
| Document Sponsor Requirements and Stakeholder Management Plan | Week 1 |  |  |  |  |  |  |  |  |
| Second Meeting to discuss requirements | Week 1 |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |
| **STAGE 2: PLANNING COMPLETING THE 1st ITERATION** |  |  |  |  |  |  |  |  |  |
| Decide upon 3 Solutions on user requirements |  | Week 2 |  |  |  |  |  |  |  |
| Develop Project Charter |  | Week 2 |  |  |  |  |  |  |  |
| Complete Project Planning |  | Week 2 |  |  |  |  |  |  |  |
| Complete Presentation of iteration one |  | Week 2 | Week 3 |  |  |  |  |  |  |
| **STAGE 3: DESIGNING MAKING THE PROTOTYPE** |  |  |  |  |  |  |  |  |  |
| Design layouts |  |  | Week 3 | Week 4 |  |  |  |  |  |
| Design the application features |  |  | Week 3 | Week 4 |  |  |  |  |  |
| Development of Application |  |  |  | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 |  |
| **STAGE 4: FINALISING REPORT & REPRESENTATION** |  |  |  |  |  |  |  |  |  |
| Complete final Project Report |  |  |  | Week 4 |  |  |  |  | Week 9 |
| Complete Final Project Representation |  |  |  | Week 4 |  |  |  |  | Week 9 |